“A member of the IDC group of Companies”

INFRATEL Corporation Risk Report as of 30th April 2025

| Action | Name/Role | Signature | Date |
| --- | --- | --- | --- |
| Prepared by | Alex Maka (Senior Information Systems Auditor) |  | 30/04/2025 |
| Reviewed by | Mwenya Zulu (Head Internal Audit & Risk) |  | 30/04/2025 |
| Approved by | Dr. Evans Silavwe (Chief Executive Officer) |  | 30/04/2025 |

Table of Contents

1.	Executive Summary	3

2.	INFRATEL Strategic Objective	5

3.	Mapping of key risks against strategic objectives	6

4.	Risks Dashboard	7

5.	Summary of Detailed Risk Registers	14

Table 3: Detailed Risk Register	14

6.	Conclusion	24

1.	Appendix (Consolidated risk register as of 30th April 2025 – double click to view)	25

# Executive Summary

The report highlights various risks INFRATEL is exposed to in its day-to-day running of the business. The Internal Audit and Risk department coordinates the identification, assessment and mitigation of risks from each business unit and documents them in a risk register for evaluation and mitigation so that the business exposure to risk is reduced to within its risk appetite.

For the month of April 2025, a total cumulative number of ninety-five (95) risks were identified, analyzed, measured, and mitigated from the various business units and documented in the consolidated risk register. Out of the ninety-five (95) risks identified thirty-seven (37) were rated as medium of which twenty-five (25) are closed and twelve (12) still open, fifty-nine (59) risks were rated as low risk of which forty-seven (47) are closed and eleven (11) are still open.

Accordingly, of the total twenty-three (23) open risk issues, six (6) risks were rated above the set risk appetite with a medium risk magnitude and seventeen (17) rated within the set risk appetite.

In this report, only those risks above the set risk appetite and with a risk magnitude rating of medium and above have been highlighted while those with a low-risk magnitude rating are being tracked in the risk register with the risk coordinators and owners of respective departments.

The dashboards below give a summary of the risk statistics as of 30th April 2025.

- Risk Dashboard- April 2025.

Figure 1: Risk dashboard against set risk appetite

- Corporate Risk Profile and Progress Status as of 30th April 2025.

Figure 2: Corporate risk profile                                      Figure 3: Closure status

- Risks By Department

The risks as of 30th April 2025 were distributed by department as shown in figure four (4) below.

Figure 4: Risk distribution by department.

# INFRATEL Strategic Objective

# Mapping of key risks against strategic objectives

Table 1: Strategic risks and Objectives

| GROUP RISK |  |  |  | STRATEGIC OBJECTIVES |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Digital Infrastructure Excellence | Innovation and Technology Leadership |  | Profitability and Sustainability | Operational Excellence | Strategic Partnerships and Ecosystem Collaboration | Customer-Centric Approach |
| 1 | Vandalism & thefts at tower sites. | √ |  |  | √ | √ |  |  |
| 2 | Unreliable power back-up on some tower sites. | √ |  |  |  | √ |  | √ |
| 3 | Potential accidents due to bad access roads for tower sites on hills. |  |  |  |  | √ |  |  |
| 4 | Loss of company assets without compensation due to effective insurance recovery process |  |  |  | √ |  |  |  |
| 5 | Lack of Certificates of Titles for tower site properties that were transferred from ZAMTEL to INFRATEL |  |  |  | √ |  |  |  |
| 6 | Failure to provide services due to system unavailability. |  |  |  | √ | √ |  | √ |

# Risks Dashboard

Table 2 shows a summary of the risk profile above the set risk appetite of INFRATEL Corporation.

Table 2: Risk Dashboard

| Risk Category | SN | Key Risk | Mitigation | Dept's Risk Register | Status | Inherent Risk | Residual Risk | Risk Magnitude Rating | Risk Appetite | Implementation Timeline | Executive Ownership |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Operational Risk | 1 | Vandalism & thefts at tower sites from January 2024 to 30th April 2025, 91 incidents with a total value of K7,931,631 | 1. Enforcing of punitive measures on security firms has continued. 2. Securing of battery banks has continued; 105 battery banks are earmarked for securing immediately they are installed after delivery in May 2025. 3. Site fencing has continued in a phased approach; 15 sites to be fenced in Luapula province starting end of April 2025. Another procurement of fences to be done for at least 15 sites by end of Q3 2025. Fence perimeter measurements were taken in Mar. 2025 at target sites serving as input in the TORs for the Purchase requisition. 4. A total 170 guards were deployed at vulnerable sites in the year 2024. Optimization of guard deployment continues in 2025 5. Procurement for the replacement of stolen batteries has commenced and is still undergoing approvals. Procurement is being done using funds recovered through credit notes. The procurement is underway with HSC. | Technical | Open | 25 | 13 | Medium | Above | Ongoing | CTO |
| Operational Risk | 2 | Unreliable power backup on tower sites which is below the set target of 98% | 1. Power improvements were done on 174 sites in 2024 against a target of 140. In Jan. 2025, 27 sites had power improvements, 23 sites in Feb. 2025. April data to be available after close of month. 2. 40 DGs were resuscitated in 2024. 9 DGs were resuscitated in Jan 2025 and 2 DGS were resuscitated in February 2025. April data to be available after close of month 3. 84/89 new DGs have been installed, and the remaining will be installed by end of April 2025. 4. The procurement for Supply and Installation 360 330W solar panels is underway. 360 panels were delivered. Panels installed at 3 sites. Completion of installations is scheduled for end of April 2025. 5. The Local Purchase Order (LPO) for 105 lithium-ion battery banks was issued; Delivery is slated for May 2025. *Technical department is putting in a lot of effort in addressing this risk, the only major challenge they have is lack of adequate resources to reduce the risk much further. | Technical | Open | 25 | 13 | Medium | Above | Ongoing | CTO |
| Operational Risk | 3 | Potential accidents due to bad access roads for tower sites on Hills (Chadiza, Mtetezi & Kanjala) | 1. Access road to SOP0207-CHIPEPO RPT was done in Dec 2024 through the supervision of the Planning Engineer-Civil. 2. A budget of ZMW1 million has been allocated for 2025 for access road works. Projects & Planning Team to plan how many roads can be accommodated within this budget. From this budget a projection of 5 to 6 access roads will be done based on the model which was done for the access road at Chipepo repeater. 3. 6 Roads have been identified namely: CBP0093-NKANGAHILL, EAP0016-MTETEZI, LUP0107-CHIPILI NORTH, SOP0099-NYANZARA. Councils are being engaged for quotations for the rehabilitation services. | Technical | Open | 20 | 10 | Medium | Above | Ongoing | CTO |
| Administration | 4 | Loss of company assets without compensation due to effective insurance recovery process | 1. To make aggressive engagements with the insurance company to ensure that the delays in processing of claims are reduced. Infratel - ZSIC management on the harmonise on the outstanding claims. 2. Positive progress has been made as discharge forms were issued on some claims that were made to ZSIC Insurance. 3. HCA to meet with ZSIC to review the report prepared by the loss adjusters engaged by ZSIC as it was the basis on how the computations on the settlement amounts were arrived at. 4. Management should avail evidence of replacement of items by the security firms. 5. Evidence of insurance claims | Human Capital and Administration | Open | 25 | 13 | Medium | Above | 31-Mar-25 |  |
| Legal, Regulatory and Compliance | 5 | Lack of Certificates of Titles for tower site properties that were transferred from ZAMTEL to INFRATEL | 1. The process of obtaining titles is ongoing and have since fully obtained 54 certificates of titles out of 207 while the rest are still being processed. The Team has drawn a comprehensive travel plan that has prioritised sites are already in the pipeline. | Legal | Open | 20 | 10 | Medium | Above | 31-Mar-25 | Head Legal |
| Operational Risk | 6 | Failure to provide services due to system unavailability. | No evidence of disaster recovery drills conducted as of 30th April 2025 | Information Systems | Open | 12 | 12 | Medium | Above |  |  |

# Summary of Detailed Risk Registers

# Table 3: Detailed Risk Register

| 1.Vandalism and thefts at the tower sites. |  |  | Risk Owner: CTO |
| --- | --- | --- | --- |
| Inherent Risk Rating | High (25) |  |  |
| Residual Risk Rating | Medium (13) |  |  |
| Risk Magnitude Rating | Medium |  |  |
| Risk Appetite | Above |  |  |
| Risk Description |  | Mitigating Factor | Action Plans |
| Risk Cause 1. Lack of security to deter offenders 2. Lack of or worn-out fences on some sites 3. Lack of remote access control 4. Lack of remote surveillance on some tower sites Impact 1.Networks failures/ downtime would result in huge penalties from clients. 2. Huge expenses incurred in replacing the stolen equipment such as battery and other vulnerable items like perimeter fences. Vandalism & thefts at tower sites from January 2024 to 30th January 2025, 75 incidents with a total value of K5,611,643.84 |  |  | 1. Enforcing of punitive measures on security firms has continued. 2. Securing of battery banks has continued; 105 battery banks are earmarked for securing immediately they are installed after delivery in May 2025. 3. Site fencing has continued in a phased approach; 15 sites to be fenced in Luapula province starting end of April 2025. Another procurement of fences to be done for at least 15 sites by end of Q3 2025. Fence perimeter measurements were taken in Mar. 2025 at target sites serving as input in the TORs for the Purchase requisition. 4. A total 170 guards were deployed at vulnerable sites in the year 2024. Optimization of guard deployment continues in 2025 5. Procurement for the replacement of stolen batteries has commenced and is still undergoing approvals. Procurement is being done using funds recovered through credit notes. The procurement is underway with HSC. |
|  |  | 1. Continue with the implementation of battery banks and solar panel securing. 2. Carry out assessment and deploy guards at theft prone sites. 3. Ensure that the security company deploys phones to all guards. 4. Ensure that the security company is monitoring the guards. 5. Implement remote site monitoring. |  |

| 2. Unreliable power back-up on tower sites |  |  | Risk Owner: CTO |
| --- | --- | --- | --- |
| Inherent Risk Rating | High (25) |  |  |
| Residual Risk Rating | Medium (12) |  |  |
| Risk Magnitude Rating | Medium |  |  |
| Risk Appetite | Above |  |  |
| Risk Description |  | Mitigating Factor | Action Plans |
| Risk Cause Lack of readily available funds to quickly purchase backup solution |  |  | 1. Power improvements were done on 174 sites in 2024 against a target of 140. In Jan. 2025, 27 sites had power improvements, 23 sites in Feb. 2025. April data to be available after close of month 2. 40 DGs were resuscitated in 2024. 9 DGs were resuscitated in Jan 2025 and 2 DGS were resuscitated in February 2025. April data to be available after close of month 3. 84/89 new DGs have been installed, and the remaining will be installed by end of April 2025. 4. The procurement for Supply and Installation 360 330W solar panels is underway. 360 panels were delivered. Panels installed at 3 sites. Completion of installations is scheduled for end of April 2025. 5. The Local Purchase Order (LPO) for 105 lithium-ion battery banks was issued; Delivery is slated for May 2025. *Technical department is putting in a lot of effort in addressing this risk, the only major challenge they have is lack of adequate resources to reduce the risk much further. |
|  |  | 1.Continue with power optimisation exercise 2. Procure Diesel Generators 3. Resuscitate DGs 4. Upgrade of solar plants |  |
| Impact Description |  |  |  |
| Health and safety of INFRATEL staff and its contractors may be threatened. |  |  |  |

| 3. Potential accidents due to bad access roads for tower sites on Hills |  |  | Risk Owner: CTO |
| --- | --- | --- | --- |
| Inherent Risk Rating | High (20) |  |  |
| Residual Risk Rating | Medium (10) |  |  |
| Risk magnitude Rating | Medium |  |  |
| Risk Appetite | Above |  |  |
| Risk Description |  | Mitigating Factor | Action Plans |
| Risk Cause |  |  |  |
|  |  | 1. To continue maintaining access roads. | 1. Access road to SOP0207-CHIPEPO RPT was done in Dec 2024 through the supervision of the Planning Engineer-Civil. 2. A budget of ZMW1 million has been allocated for 2025 for access road works. Projects & Planning Team to plan how many roads can be accommodated within this budget. From this budget a projection of 5 to 6 access roads will be done based on the model which was done for the access road at Chipepo repeater. 3. Roads have been identified namely: CBP0093-NKANGAHILL, EAP0016-MTETEZI, LUP0107-CHIPILI NORTH, SOP0099-NYANZARA. Councils are being engaged for quotations for the rehabilitation services. |
| Impact |  |  |  |
| Health and safety of INFRATEL staff and its contractors may be threatened. |  |  |  |

| 4. Loss of company assets without compensation due to ineffective insurance recovery process |  |  | Risk Owner: HHCA |
| --- | --- | --- | --- |
| Inherent Risk Rating | High (25) |  |  |
| Residual Risk Rating | Medium (13) |  |  |
| Risk magnitude Rating | Medium |  |  |
| Risk Appetite | Above |  |  |
| Risk Description |  | Mitigating Factor | Action Plans |
| Risk Cause |  |  | 1. To make aggressive engagements with the insurance company to ensure that the delays in processing of claims are reduced. Infratel - ZSIC management on the harmonise on the outstanding claims. 2. Positive progress has been made as discharge forms were issued on some claims that were made to ZSIC Insurance. 3. HCA to meet with ZSIC to review the report prepared by the loss adjusters engaged by ZSIC as it was the basis on how the computations on the settlement amounts were arrived at. 4. Management should avail evidence of replacement of items by the security firms. 5. Evidence of insurance claims. |
| - Unclear insurance claim process as expected by the insurer and lack complete support documentation to validate a claim for payment by the insurer. - Insurers inability to settle |  | 1. To make aggressive engagements with the insurance company to ensure that the delays in processing of claims is reduced. 2. Evidence of insurance claim placement and settlement. |  |
| Impact |  |  |  |
| Loss of company assets without replacement or compensation has adverse impact to the organisation as it has the potential to paralyze the operations of the business. |  |  |  |

| 5. Lack of secured certificate of title |  |  | Risk Owner: HL |
| --- | --- | --- | --- |
| Inherent Risk Rating | High (20) |  |  |
| Residual Risk Rating | Medium (10) |  |  |
| Risk magnitude Rating | Medium |  |  |
| Risk Appetite | Above |  |  |
| Risk Description |  | Mitigating Factor | Action Plans |
| Risk Cause |  | The process of obtaining titles is ongoing and have since fully obtained 54 certificates of titles out of 207 while the rest are still being processed. |  |
| - Challenges with the Ministry of Lands digitised titling process. |  |  | Active engagement with Ministry of Lands. |
| Impact |  |  |  |
| Loss of company assets due to false or intentional claim of properties by third parties. |  |  |  |

| 6. Failure to provide services due to system unavailability. |  |  | Risk Owner: CIO |
| --- | --- | --- | --- |
| Inherent Risk Rating | Medium (12) |  |  |
| Residual Risk Rating | Medium (12) |  |  |
| Risk magnitude Rating | Medium |  |  |
| Risk Appetite | Above |  |  |
| Risk Description |  | Mitigating Factor | Action Plans |
|  |  | 1.Adhere to the disaster recovery plan. 2.Conduct BCP drills. 3.Maintain updated emergency contact details. 4.Water flow exits have been checked. 5.Checking flood detectors. |  |
| Risk Cause |  |  |  |
| No evidence of disaster recovery drills conducted as of 30th April 2025 |  |  | To conduct BCP drills and provide detailed evidence. |
| Impact |  |  |  |
| May lead to failure to provide services if the systems are unavailable. |  |  |  |

# Conclusion

Based on the risk assessment conducted we are recommending the company to consider adopting risk acceptance approval from the Board for risks requiring long-term solutions with a huge capital outlay.

# Appendix (Consolidated risk register as of 30th April 2025 – double click to view)